## Slide 1: Agenda
23 November 2017

## Slide 2: TODO
The following task should be performed:
Finalize the GUI following directions in Order GUI.pptx (Eljon/Uma)
Implement the necessary routes for the GUI (Igor/Robert)
Finalize the database with validation (Igor)
Start to implement some tests (Robert)
Start to study the FIX protocol and produce some documentation (Marcel)
Read Electronic Order Book.pptx and ask if something is not clear (all)
To explain contents in Electronic Order Book.pptx I’m available every day from 14:30 in SI-003 and whatever other time slot upon request.

## Slide 3: Database
The registry should have nested schemas different according to asset classes. In particular the "class" field should 'polymorphically' be populated by different asset classes schemas each one with its own contents (e.g. futures asset class has an "expiring_date" field, equities not) while there is a set of fields shared by all asset classes. Three solutions are possible:
Mixed;
Population;
Discriminator;
I have implemented an example of all that solution. The third seems the better. Other problems to fix refers to validation and in particular:
How to validate two mutually exclusive fields in the portfolio settings;
How to check if the AssetClassSchema is correctly populated;

## Slide 4: GUI: problems

## Slide 5: Routes: problems

## Slide 6: Done